WELONA

PHASE 1 MVP

User Stories & Acceptance Criteria

Solo Developer Build Guide

| Total stories 28 | P0 must-haves 16 | Est. solo build 10-12 weeks |
| --- | --- | --- |

Vartha — Product Manager & Solo Developer

April 2026 | Build Spec v1.0

# Build Order for Solo Developer

Don’t build features in RICE score order. Build them in dependency order. Here’s your optimal sequence:

| Wk | Feature | Effort | Stories | Why this order |
| --- | --- | --- | --- | --- |
| 1-2 | Side effects section | 1 week | 3 | Pure content + HTML. Instant trust signal. Ship while building harder features. |
| 2-3 | Branch landing pages | 1.5 weeks | 4 | Sets up the URL structure and page templates everything else plugs into. |
| 3-4 | Social proof ticker | 1 week | 3 | Lightweight JS widget. Quick win that makes every page feel alive. |
| 4-6 | Treatment match quiz | 2.5 weeks | 6 | First interactive feature. Generates lead data. Needs the landing pages ready. |
| 6-8 | Cost estimator | 2 weeks | 5 | Plugs into quiz results. Uses same treatment data model. |
| 8-12 | Live slot booking | 3-4 weeks | 7 | Hardest feature. Needs OTP, scheduling DB, reminders. Build last, test longest. |

Ship side effects and landing pages in week 2 — don’t wait for everything to be done. Each feature improves conversion the moment it’s live.

## Solo dev ground rules

- Deploy each feature as you finish it. Don’t batch.

- 80%+ of Welona’s traffic is mobile (Google Ads on phones). Desktop is secondary.

- Side effects, social proof ticker, and landing pages can be static/hardcoded first. Add a CMS later.

- Add Mixpanel events to every user action before you consider the feature done.

- Build for T. Nagar only. Extend to Adyar and Anna Nagar after validation.

# Epic 1: Transparent Side Effects Section

1-2 | 3 | 1 week | None (start here)

Each treatment page gets a structured, honest side effects section. This is content + frontend work. No backend needed for v1.

| Story ID | SE-01 |
| --- | --- |
| As a... | visitor researching a treatment |
| I want... | to see a clear list of potential side effects with severity levels and durations |
| So that... | I can make an informed decision and trust that this clinic is honest |
| Priority | P0 — Must Have ¦ Est: 3 days |

### Acceptance criteria

| GIVEN a visitor is on any treatment page (e.g., /hair-prp/) | WHEN the page loads | THEN a “What to expect” section appears below the treatment description, containing: a list of possible side effects, each with a severity badge (mild/moderate/important), estimated duration, and a one-line description |
| --- | --- | --- |

| GIVEN the side effects section is displayed | WHEN the visitor views it on mobile | THEN all content is readable without horizontal scrolling, badges are tap-friendly (min 44px touch target), and the section does not require expanding/collapsing to see all items |
| --- | --- | --- |

### Data model (hardcoded JSON v1)

For each treatment, store as a JSON file or JS object:

- : string (e.g., “hair-prp”)

- : array of { name, severity: “mild”|“moderate”|“important”, duration, description }

- : string (e.g., “24-48 hours for redness, 2-3 weeks for shedding phase”)

- : array of strings (“Not recommended for pregnant women”)

### Treatments to cover (all 16)

Hair: GFC, PRP, FUE transplant, Hair strengthening. Skin: Acne/pimples, Acne scars, Skin lightening, Anti-aging, Dullness/dehydration, Laser hair removal. Body: IV wellness drips, Inch loss, CoolSculpting, Stretch marks, Mesolipolysis. Plus: general consultation page.

You’ll need to research or get from Welona’s doctors. Start with the top 5 treatments (PRP, acne scars, laser hair removal, CoolSculpting, hair transplant) and add the rest over weeks 3-4.

| Story ID | SE-02 |
| --- | --- |
| As a... | visitor worried about a specific side effect |
| I want... | to see an FAQ below the side effects that answers common fear-based questions |
| So that... | my specific anxiety is addressed and I don’t leave to search Reddit |
| Priority | P1 — Should Have ¦ Est: 2 days |

### Acceptance criteria

| GIVEN the side effects section is visible | WHEN the visitor scrolls down | THEN an FAQ section appears with 3-5 questions per treatment, using an accordion pattern (tap to expand). Questions are written from the patient’s perspective (e.g., “Will PRP cause my hair to fall out more before it grows back?”) |
| --- | --- | --- |

| GIVEN the FAQ section exists | WHEN search engines crawl the page | THEN each question is wrapped in FAQ schema markup (JSON-LD) for rich snippet eligibility in Google search results |
| --- | --- | --- |

| Story ID | SE-03 |
| --- | --- |
| As a... | visitor who has read side effects and feels reassured |
| I want... | to see a contextual CTA that connects to booking |
| So that... | my trust converts into action while I’m still engaged |
| Priority | P0 — Must Have ¦ Est: 0.5 days |

| GIVEN the visitor reaches the bottom of the side effects section | WHEN they finish reading | THEN a CTA appears: “Have questions? Book a free consultation to discuss your concerns with our specialist.” Button links to the booking section or quiz. |
| --- | --- | --- |

### Definition of done — Epic 1

- All 5 priority treatment pages have a “What to expect” section with side effects, severity badges, and recovery timeline

- FAQ schema markup is present and validates via Google’s Rich Results Test

- CTA at bottom of every side effects section links to booking

- Mobile rendering is clean on iPhone SE (smallest common viewport)

- Mixpanel event fires: side_effects_section_viewed, faq_expanded, side_effects_cta_clicked

# Epic 2: Branch-Specific Landing Pages

2-3 | 4 | 1.5 weeks | None (parallel with Epic 1)

Create dedicated pages for each branch + treatment combination. These become the Google Ads landing destinations and SEO targets.

| Story ID | BL-01 |
| --- | --- |
| As a... | visitor who clicked a Google Ad for “PRP treatment T. Nagar” |
| I want... | to land on a page specifically about PRP at the T. Nagar branch |
| So that... | I immediately see that this is relevant to me and don’t bounce |
| Priority | P0 — Must Have ¦ Est: 3 days |

### Acceptance criteria

| GIVEN a Google Ads campaign links to /t-nagar/hair-prp/ | WHEN the visitor lands on this URL | THEN the page shows: branch name prominently, treatment-specific content, branch address with map embed, branch-specific phone number, and a booking CTA pre-filled with T. Nagar as the location |
| --- | --- | --- |

| GIVEN the branch landing page loads | WHEN Google crawls it | THEN the page has unique meta title (“PRP Hair Treatment in T. Nagar ¦ Welona Clinic”), unique meta description, and LocalBusiness JSON-LD schema with branch-specific address and coordinates |
| --- | --- | --- |

| Story ID | BL-02 |
| --- | --- |
| As a... | visitor browsing from a specific area of Chennai |
| I want... | to see social proof specific to my branch (“142 patients treated here”) |
| So that... | I trust this specific location, not just the brand generally |
| Priority | P1 — Should Have ¦ Est: 2 days |

| GIVEN the branch landing page loads | WHEN the social proof section renders | THEN a counter shows the number of patients treated at this branch (can be hardcoded initially, e.g., “200+ patients treated at T. Nagar”) and 2-3 review snippets from patients who visited this branch |
| --- | --- | --- |

| Story ID | BL-03 |
| --- | --- |
| As a... | visitor comparing Welona branches |
| I want... | to see a branch selector that lets me compare locations |
| So that... | I can pick the most convenient branch for my situation |
| Priority | P1 — Should Have ¦ Est: 1 day |

| GIVEN the visitor is on any branch landing page | WHEN they look for other locations | THEN a “Also available at” section shows the other 2 branches with distance indicators (“Adyar — 4.2 km away”) and links to the same treatment at those branches |
| --- | --- | --- |

| Story ID | BL-04 |
| --- | --- |
| As a... | SEO crawler / organic search user |
| I want... | the branch page to target location-specific long-tail keywords |
| So that... | the page ranks for queries like “hair treatment near T. Nagar Chennai” |
| Priority | P0 — Must Have ¦ Est: 1.5 days |

| GIVEN the page is published | WHEN search engine crawls it | THEN URL follows pattern /{branch-slug}/{treatment-slug}/, page has h1 containing both location and treatment, internal links connect to related treatments at the same branch, and breadcrumbs show Home > T. Nagar > PRP |
| --- | --- | --- |

### URL structure

Build the following URL matrix (3 branches x top 5 treatments = 15 pages for v1):

- |  |  | etc.

- |  | etc.

- |  | etc.

Use Next.js dynamic routes: /[branch]/[treatment]/page.tsx. One template component, data from a JSON config. Don’t hand-code 15 pages.

### Definition of done — Epic 2

- 15 branch + treatment pages live (3 branches x 5 treatments)

- Each page has unique meta tags, LocalBusiness schema, and breadcrumbs

- Branch selector links between locations for the same treatment

- Google Search Console shows pages indexed within 2 weeks

- Mixpanel: branch_page_viewed, branch_selector_clicked, branch_cta_clicked

# Epic 3: Social Proof Ticker

3-4 | 3 | 1 week | None

A subtle, non-intrusive notification that shows recent booking activity. Creates urgency without being aggressive.

| Story ID | SP-01 |
| --- | --- |
| As a... | visitor browsing a treatment page |
| I want... | to see that other people are actively booking consultations |
| So that... | I feel social validation that this clinic is popular and trusted |
| Priority | P0 — Must Have ¦ Est: 3 days |

| GIVEN a visitor is on any treatment or landing page | WHEN the page has been open for 8 seconds | THEN a small toast notification slides in from the bottom-left showing a message like “Kavitha from T. Nagar booked a PRP consultation 2 hours ago.” The notification auto-dismisses after 5 seconds. A new notification appears every 30-45 seconds (randomised interval). |
| --- | --- | --- |

| GIVEN the notification is displayed | WHEN the visitor is on mobile | THEN the notification takes max 60% of screen width, does not overlap the main CTA button, and can be dismissed by tapping an X icon |
| --- | --- | --- |

| Story ID | SP-02 |
| --- | --- |
| As a... | visitor who finds the ticker annoying |
| I want... | to dismiss the notifications permanently for my session |
| So that... | I can browse in peace without feeling pressured |
| Priority | P0 — Must Have ¦ Est: 1 day |

| GIVEN the visitor taps the X on a notification | WHEN they dismiss it | THEN no more notifications appear for the rest of the session (use sessionStorage flag). The ticker does not reappear on subsequent pages during the same session. |
| --- | --- | --- |

| Story ID | SP-03 |
| --- | --- |
| As a... | the product team |
| I want... | the ticker to show realistic but privacy-safe data |
| So that... | users trust the notifications and we avoid privacy issues |
| Priority | P0 — Must Have ¦ Est: 2 days |

| GIVEN the ticker system initialises | WHEN it generates a notification | THEN the name is randomly picked from a pool of common South Indian first names (gender-appropriate). The branch matches the page the user is on. The treatment matches the current page or a related treatment. The time offset is random (1-12 hours ago). No real patient data is ever exposed. |
| --- | --- | --- |

### Solo dev approach

A JSON array of 50 first names (25 male, 25 female), randomised templates, and a timer. No backend needed. Once real booking data flows in Phase 1, you can switch to real anonymised data.

### Definition of done — Epic 3

- Ticker appears on all treatment and landing pages after 8-second delay

- Notifications auto-dismiss after 5 seconds, new one every 30-45s

- Dismissing via X stops all notifications for the session

- Names are culturally appropriate (South Indian), no real data exposed

- Mobile: notification does not overlap booking CTA

- Mixpanel: ticker_shown, ticker_dismissed, ticker_clicked

# Epic 4: Personalized Treatment Match Quiz

4-6 | 6 | 2.5 weeks | Landing pages (for result links)

The highest-impact interactive feature. A 60-second quiz that replaces confusion with a clear recommendation.

| Story ID | TQ-01 |
| --- | --- |
| As a... | visitor who knows their problem but not the solution |
| I want... | to answer a few simple questions and get a personalised treatment recommendation |
| So that... | I don’t have to research 10 different treatments myself |
| Priority | P0 — Must Have ¦ Est: 4 days |

| GIVEN visitor clicks “Find my treatment” from homepage or any page | WHEN the quiz loads | THEN a full-screen (mobile) or modal (desktop) quiz appears with a progress bar showing step X of 6. First question appears immediately: “What is your primary concern?” with visual option cards (not a dropdown). |
| --- | --- | --- |

| GIVEN visitor answers all 6 questions | WHEN quiz calculates result | THEN a recommendation card appears within 1 second showing: top recommended treatment (name + one-line description), why it’s recommended based on their answers, estimated sessions, estimated cost range, estimated timeline to results, and a prominent “Book for this treatment” CTA |
| --- | --- | --- |

| Story ID | TQ-02 |
| --- | --- |
| As a... | visitor taking the quiz |
| I want... | each question to feel fast and intuitive with visual options |
| So that... | I finish the quiz in under 60 seconds without friction |
| Priority | P0 — Must Have ¦ Est: 3 days |

### Quiz flow with question specs

| Q# | Question | Type | Options | Why asked |
| --- | --- | --- | --- | --- |
| Q1 | What is your primary concern? | Single select cards | Hair loss ¦ Acne ¦ Skin tone ¦ Scars ¦ Weight ¦ Other | Routes to treatment category |
| Q2 | How would you describe the severity? | Visual severity scale | Mild (with example image) ¦ Moderate ¦ Severe | Determines treatment intensity |
| Q3 | How long have you been experiencing this? | Single select | < 6 months ¦ 6-24 months ¦ 2+ years | Affects treatment choice |
| Q4 | Your age range? | Single select | 18-25 ¦ 26-35 ¦ 36-45 ¦ 46+ | Some treatments age-dependent |
| Q5 | Your approximate budget? | Single select | Under ₹10K ¦ ₹10-25K ¦ ₹25-50K ¦ 50K+ | Filters by affordability |
| Q6 | Preferred clinic location? | Single select | T. Nagar ¦ Adyar ¦ Anna Nagar | Pre-fills booking location |

Each option is a tappable card with an icon or illustration, not a radio button. Tap advances to the next question automatically. Back button on each step. No submit button on the final step — answering Q6 triggers calculation immediately.

| Story ID | TQ-03 |
| --- | --- |
| As a... | visitor who completed the quiz |
| I want... | to see alternative treatments if my top match isn’t affordable or suitable |
| So that... | I have fallback options and don’t feel stuck with one choice |
| Priority | P1 — Should Have ¦ Est: 2 days |

| GIVEN the quiz recommendation card is shown | WHEN the visitor scrolls below the primary recommendation | THEN a “Also consider” section shows 1-2 alternative treatments with a one-line explanation of how they differ (e.g., “Lower cost but requires more sessions”) |
| --- | --- | --- |

| Story ID | TQ-04 |
| --- | --- |
| As a... | visitor who got a recommendation |
| I want... | to share my quiz result via WhatsApp or save it |
| So that... | I can discuss with family before deciding |
| Priority | P2 — Nice to Have ¦ Est: 1 day |

| GIVEN the result card is displayed | WHEN visitor taps “Share” or “Save” | THEN “Share” opens the device share sheet with a pre-written message: “I just took Welona’s treatment quiz — they recommended PRP for my hair concern. Check it out: [link]”. The link opens the quiz with results pre-loaded (via URL params). |
| --- | --- | --- |

| Story ID | TQ-05 |
| --- | --- |
| As a... | visitor who abandons the quiz midway |
| I want... | the quiz to remember my progress if I come back |
| So that... | I don’t have to start over if I accidentally navigated away |
| Priority | P2 — Nice to Have ¦ Est: 0.5 days |

| GIVEN visitor answers Q1-Q3, then navigates away | WHEN they return to the quiz within the same session | THEN the quiz resumes from Q4 with previous answers preserved (use sessionStorage) |
| --- | --- | --- |

| Story ID | TQ-06 |
| --- | --- |
| As a... | the product team (analytics) |
| I want... | every quiz interaction to be tracked |
| So that... | we can identify drop-off points and optimise the quiz |
| Priority | P0 — Must Have ¦ Est: 1 day |

| GIVEN visitor interacts with the quiz | WHEN any question is answered or the quiz is abandoned | THEN Mixpanel events fire: quiz_started, quiz_q{N}_answered (with answer value), quiz_completed (with all answers + recommendation), quiz_abandoned (with last question reached), quiz_cta_clicked (with treatment name) |
| --- | --- | --- |

### Recommendation algorithm (v1 — rule-based)

v1 is a decision tree, not ML. A mapping object that takes {concern, severity, duration, budget} and returns a ranked list of treatments. Example:

- IF concern = “hair loss” AND severity = “mild” AND budget < 25K THEN recommend PRP

- IF concern = “hair loss” AND severity = “severe” AND duration > 2 years THEN recommend FUE transplant

- IF concern = “acne scars” AND severity = “moderate” THEN recommend laser resurfacing

Store as a JSON config so Welona’s doctors can adjust thresholds without code changes.

### Definition of done — Epic 4

- Quiz loads in under 2 seconds on 4G mobile connection

- All 6 questions render as visual cards, not dropdowns

- Tap-to-advance works on all questions; back button on every step

- Recommendation card shows within 1 second of Q6 answer

- Result includes: treatment name, why, sessions, cost range, timeline, CTA

- Share button generates WhatsApp-friendly message with link

- All Mixpanel events fire correctly for every quiz interaction

- Quiz works offline-capable (all logic is client-side)

# Epic 5: Treatment Cost Estimator

6-8 | 5 | 2 weeks | Quiz (shares treatment data model)

An interactive calculator that shows estimated cost ranges. The single biggest conversion unlock on the site.

| Story ID | CE-01 |
| --- | --- |
| As a... | visitor who wants to know how much treatment will cost |
| I want... | to select my treatment and see an estimated price range instantly |
| So that... | I can decide if this is within my budget without calling the clinic |
| Priority | P0 — Must Have ¦ Est: 3 days |

| GIVEN visitor navigates to the cost estimator (standalone page or within a treatment page) | WHEN they select a treatment type | THEN the estimator shows: base price range per session, recommended number of sessions for typical cases, estimated total range, and a note: “Final pricing confirmed after free consultation” |
| --- | --- | --- |

| GIVEN visitor adjusts parameters (severity, sessions) | WHEN sliders or selectors change | THEN the estimated total updates in real-time without page reload. Animation on the number change (count-up effect) to make it feel responsive. |
| --- | --- | --- |

| Story ID | CE-02 |
| --- | --- |
| As a... | visitor who wants to understand the full cost breakdown |
| I want... | to see what’s included in the price and what costs extra |
| So that... | there are no surprise charges later |
| Priority | P0 — Must Have ¦ Est: 2 days |

| GIVEN the cost estimate is displayed | WHEN visitor looks at the breakdown | THEN below the total, a breakdown section shows: consultation fee (free or included), per-session cost, number of sessions recommended, any add-on costs (medicines, post-care products), and a clear statement of what’s NOT included |
| --- | --- | --- |

| Story ID | CE-03 |
| --- | --- |
| As a... | visitor comparing cost across treatments |
| I want... | to see a quick comparison of similar treatments and their costs |
| So that... | I can make a value judgment between options |
| Priority | P1 — Should Have ¦ Est: 2 days |

| GIVEN the cost estimate is displayed | WHEN visitor scrolls below the estimate | THEN a “Compare alternatives” section shows 1-2 other treatments for the same concern with their price ranges, forming a mini comparison: “PRP: ₹24K-36K (6 sessions) vs GFC: ₹18K-28K (4 sessions) vs Transplant: ₹60K-1.2L (one-time)” |
| --- | --- | --- |

| Story ID | CE-04 |
| --- | --- |
| As a... | visitor who likes the estimate |
| I want... | to book a consultation directly from the estimator with my selections pre-filled |
| So that... | I don’t have to re-enter my treatment choice when booking |
| Priority | P0 — Must Have ¦ Est: 1 day |

| GIVEN visitor is viewing their cost estimate | WHEN they click “Book free consultation” | THEN the booking flow opens with treatment type, branch (if selected), and concern pre-filled from the estimator session. Visitor only needs to pick a time slot and enter their phone number. |
| --- | --- | --- |

| Story ID | CE-05 |
| --- | --- |
| As a... | visitor who wants to save the estimate |
| I want... | to download or share the cost estimate |
| So that... | I can discuss with family and refer back later |
| Priority | P2 — Nice to Have ¦ Est: 1 day |

| GIVEN the estimate is displayed | WHEN visitor taps “Save estimate” | THEN a clean summary card is generated (client-side) showing treatment, sessions, cost range, and a QR code / link back to the estimate with the same parameters pre-loaded |
| --- | --- | --- |

### Pricing data model

Store as a JSON config file that Welona’s team can update:

- : string

- : number (per session in INR)

- : number (recommended range)

- : array of { name, price_range, optional: boolean }

- : array of strings (“Free consultation”, “Post-care kit”)

- : array of strings (“Medication prescription”)

### Definition of done — Epic 5

- Cost estimator works for all 16 treatments with accurate ranges

- Real-time calculation updates as user adjusts inputs

- Breakdown shows per-session cost, total, includes, and excludes

- CTA pre-fills booking flow with selected treatment and branch

- Mobile UI: single-column layout, large tap targets, count-up animation

- Mixpanel: estimator_opened, treatment_selected, estimate_calculated, estimate_cta_clicked, estimate_shared

# Epic 6: Live Availability Slot Booking

8-12 | 7 | 3-4 weeks | All previous epics (this is the conversion endpoint)

It replaces Welona’s entire booking workflow. Build it last so you have the most experience with the codebase and the most user data from earlier features.

| Story ID | LB-01 |
| --- | --- |
| As a... | visitor ready to book a consultation |
| I want... | to see available time slots for my preferred branch and select one instantly |
| So that... | I don’t have to call or wait for a callback |
| Priority | P0 — Must Have ¦ Est: 5 days |

| GIVEN visitor clicks any “Book consultation” CTA on the site | WHEN the booking flow opens | THEN a calendar view shows the next 7 days with available slots for the selected branch. Each slot shows the time (e.g., 10:00 AM, 10:30 AM). Already-booked slots are hidden. Visitor taps a slot to select it. Selected slot is visually highlighted. |
| --- | --- | --- |

| GIVEN visitor is on the booking calendar | WHEN they tap a different branch tab | THEN the calendar refreshes to show that branch’s availability. Previously selected slot is cleared with a subtle animation. |
| --- | --- | --- |

| Story ID | LB-02 |
| --- | --- |
| As a... | visitor who selected a slot |
| I want... | to confirm my booking with just my phone number |
| So that... | the booking process has minimal friction |
| Priority | P0 — Must Have ¦ Est: 3 days |

| GIVEN visitor has selected a time slot | WHEN they enter their 10-digit mobile number and tap “Confirm” | THEN an OTP is sent via SMS (6-digit, expires in 5 minutes). Visitor enters OTP. On success: booking is confirmed, slot is immediately marked as taken, confirmation screen shows date, time, branch address with Google Maps link, and a “Add to Calendar” button. |
| --- | --- | --- |

| GIVEN visitor enters wrong OTP | WHEN they submit it | THEN error message shows “Incorrect code, please try again” with remaining attempts (3 max). After 3 failures, show “Resend OTP” with a 30-second cooldown timer. |
| --- | --- | --- |

| Story ID | LB-03 |
| --- | --- |
| As a... | visitor who just confirmed a booking |
| I want... | to receive immediate confirmation via WhatsApp and SMS |
| So that... | I have proof of my booking and won’t forget the details |
| Priority | P0 — Must Have ¦ Est: 2 days |

| GIVEN booking is confirmed | WHEN OTP verification succeeds | THEN within 30 seconds: SMS sent with date, time, branch address. WhatsApp message sent (if user on WhatsApp) with the same details plus a Google Maps link. Both messages include a cancellation/reschedule link. |
| --- | --- | --- |

| Story ID | LB-04 |
| --- | --- |
| As a... | visitor who booked |
| I want... | to receive reminders before my appointment |
| So that... | I don’t forget or no-show |
| Priority | P0 — Must Have ¦ Est: 2 days |

| GIVEN a booking exists for tomorrow | WHEN the reminder schedule triggers | THEN reminders sent at: 24 hours before (WhatsApp), 2 hours before (SMS), and 30 minutes before (SMS). Each reminder includes: time, branch address, Google Maps link, and a “Need to reschedule?” link. |
| --- | --- | --- |

| Story ID | LB-05 |
| --- | --- |
| As a... | visitor who needs to reschedule |
| I want... | to change my appointment without calling the clinic |
| So that... | rescheduling is as easy as booking |
| Priority | P1 — Should Have ¦ Est: 2 days |

| GIVEN visitor clicks the reschedule link from their confirmation or reminder message | WHEN the reschedule page loads | THEN it shows their current booking details and a calendar with available slots. They select a new slot, confirm with their existing phone number (no OTP needed for reschedule), and get a new confirmation message. Old slot is released. |
| --- | --- | --- |

| Story ID | LB-06 |
| --- | --- |
| As a... | visitor who needs to cancel |
| I want... | to cancel my appointment with one tap |
| So that... | I don’t no-show and waste the clinic’s time |
| Priority | P1 — Should Have ¦ Est: 1 day |

| GIVEN visitor clicks the cancel link from their confirmation message | WHEN the cancellation page loads | THEN it shows booking details and asks “Are you sure?” with a reason selector (optional: “Found another time” / “Changed my mind” / “Other”). On confirm: slot is released, cancellation confirmation sent via SMS. |
| --- | --- | --- |

| Story ID | LB-07 |
| --- | --- |
| As a... | the product team (preventing abuse) |
| I want... | to prevent spam bookings and slot hoarding |
| So that... | real patients can always find available slots |
| Priority | P0 — Must Have ¦ Est: 1 day |

| GIVEN the same phone number has 3 active upcoming bookings | WHEN they try to book a 4th | THEN the system shows: “You already have 3 upcoming consultations. Please complete or cancel one before booking another.” |
| --- | --- | --- |

| GIVEN someone attempts to book without OTP verification | WHEN they try to submit | THEN booking is rejected. No slot is held without verified phone number. |
| --- | --- | --- |

### Technical architecture for solo dev

PostgreSQL with 4 tables:

- (id, name, slug, address, lat, lng, phone)

- (id, branch_id, date, time, status: available|booked|blocked, booking_id)

- (id, phone, branch_id, slot_id, treatment, status: confirmed|cancelled|rescheduled|completed, created_at)

- (id, booking_id, type: 24h|2h|30m, status: pending|sent, sent_at)

MSG91 or Twilio Verify API. Budget ₹0.25-0.50 per OTP.

Twilio WhatsApp Business API or Gupshup. Pre-approved message templates.

Cron job running every 15 minutes, checks for bookings approaching reminder thresholds, sends via WhatsApp/SMS API.

Admin script generates slots for the next 14 days (30-minute intervals, 10 AM - 7 PM, Mon-Sat). Run weekly via cron.

For v1, don’t integrate with Welona’s existing system. Build a standalone scheduling DB. The clinic staff checks a simple admin dashboard for new bookings. Integration comes in Phase 2.

### Definition of done — Epic 6

- Calendar shows next 7 days of availability per branch

- Slot selection + OTP verification completes in under 60 seconds

- Confirmation sent via both SMS and WhatsApp within 30 seconds

- Reminders fire at 24h, 2h, and 30m before appointment

- Reschedule and cancel work via unique links in confirmation messages

- Rate limiting: max 3 active bookings per phone number

- Admin dashboard shows all bookings (simple table view, filterable by branch and date)

- Mixpanel: booking_started, slot_selected, otp_sent, otp_verified, booking_confirmed, booking_cancelled, booking_rescheduled, reminder_sent

# Complete Story Summary

| ID | Story | Priority | Estimate | Week | Status |
| --- | --- | --- | --- | --- | --- |
| SE-01 | Side effects section | P0 | 3 days | Wk 1-2 | □ |
| SE-02 | FAQ with schema markup | P1 | 2 days | Wk 1-2 | □ |
| SE-03 | Contextual booking CTA | P0 | 0.5 days | Wk 1-2 | □ |
| BL-01 | Branch + treatment landing page | P0 | 3 days | Wk 2-3 | □ |
| BL-02 | Branch-specific social proof | P1 | 2 days | Wk 2-3 | □ |
| BL-03 | Branch selector / comparator | P1 | 1 day | Wk 2-3 | □ |
| BL-04 | SEO: schema, breadcrumbs, URLs | P0 | 1.5 days | Wk 2-3 | □ |
| SP-01 | Social proof notification | P0 | 3 days | Wk 3-4 | □ |
| SP-02 | Dismiss for session | P0 | 1 day | Wk 3-4 | □ |
| SP-03 | Realistic privacy-safe data | P0 | 2 days | Wk 3-4 | □ |
| TQ-01 | Quiz flow + recommendation | P0 | 4 days | Wk 4-6 | □ |
| TQ-02 | Visual card UI per question | P0 | 3 days | Wk 4-6 | □ |
| TQ-03 | Alternative recommendations | P1 | 2 days | Wk 4-6 | □ |
| TQ-04 | Share result via WhatsApp | P2 | 1 day | Wk 4-6 | □ |
| TQ-05 | Resume quiz on return | P2 | 0.5 days | Wk 4-6 | □ |
| TQ-06 | Analytics for every step | P0 | 1 day | Wk 4-6 | □ |
| CE-01 | Cost estimator with ranges | P0 | 3 days | Wk 6-8 | □ |
| CE-02 | Full cost breakdown | P0 | 2 days | Wk 6-8 | □ |
| CE-03 | Compare alternative costs | P1 | 2 days | Wk 6-8 | □ |
| CE-04 | Pre-fill booking from estimate | P0 | 1 day | Wk 6-8 | □ |
| CE-05 | Save/share estimate | P2 | 1 day | Wk 6-8 | □ |
| LB-01 | Calendar with live slots | P0 | 5 days | Wk 8-12 | □ |
| LB-02 | OTP verification + confirm | P0 | 3 days | Wk 8-12 | □ |
| LB-03 | SMS + WhatsApp confirmation | P0 | 2 days | Wk 8-12 | □ |
| LB-04 | Automated reminders | P0 | 2 days | Wk 8-12 | □ |
| LB-05 | Reschedule via link | P1 | 2 days | Wk 8-12 | □ |
| LB-06 | Cancel via link | P1 | 1 day | Wk 8-12 | □ |
| LB-07 | Anti-abuse rate limiting | P0 | 1 day | Wk 8-12 | □ |

## What to do with this document

- Check off stories as you complete them. This is your sprint board.

- Every GIVEN/WHEN/THEN is a test case. If you write automated tests, use these as your test specs.

- P1 and P2 are enhancements you add if you have time. A P0-only launch still delivers 80% of the value.

- Without analytics, you can’t prove this works. Events are in every Definition of Done for a reason.

- Side effects page live in week 2 is better than everything live in week 12.

Build fast. Ship incrementally. Measure everything.