WELONA

PRODUCT STRATEGY BLUEPRINT

Rebuilding India’s Most Trusted Clinic Experience

From Appointment Booking Tool to Full Product Platform

Prepared by: Vartha

Role: Product Manager

Date: April 2026

Version: 1.0 — Client Presentation

Table of Contents

1. Executive Summary	4

Key outcomes this strategy delivers	4

2. Product Vision and North Star Metric	5

2.1 Vision statement	5

2.2 North star metric	5

2.3 Supporting metrics	5

2.4 Jobs-to-be-done framework	5

3. Current State Analysis	6

3.1 Technical failures	6

3.2 UX and conversion failures	6

3.3 SEO and content failures	6

3.4 Competitive landscape	6

4. Feature Prioritisation — RICE Scoring	7

4.1 RICE framework explained	7

4.2 Complete RICE scorecard	7

5. Phase 1: MVP — Trust and Conversion Foundation	9

5.1 Transparent side effects section	9

Implementation spec	9

5.2 Treatment cost estimator	9

Implementation spec	9

5.3 Personalized treatment match quiz	10

Quiz flow	10

5.4 Social proof ticker	10

5.5 Branch-specific landing pages	10

5.6 Live availability slot booking	10

Technical requirements	10

5.7 Phase 1 user journey	11

6. Phase 2: Growth Engine	12

6.1 Compare treatments tool (RICE: 8.5)	12

6.2 Customer stories by category (RICE: 8.4)	12

6.3 Result timeline slider (RICE: 8.4)	12

6.4 Treatment eligibility checker (RICE: 6.5)	12

6.5 Result timeline simulator (RICE: 6.5)	12

6.6 WhatsApp post-session follow-up (RICE: 6.0)	13

6.7 Phase 2 success criteria	13

7. Phase 3: Competitive Moat	14

7.1 Video testimonials + peer consultation (RICE: 5.3)	14

Why it scores lower on RICE but is strategically critical	14

Implementation	14

7.2 Neighbourhood social proof (RICE: 4.2)	14

7.3 Doctor recommendation engine (RICE: 3.7)	14

7.4 People like you recommendation (RICE: 2.7)	15

7.5 Full multilingual UI (RICE: 2.5)	15

8. Phase 4: Moonshot Features	16

8.1 Patient progress portal (RICE: 1.6)	16

8.2 AI skin/hair concern analyser (RICE: 1.8)	16

8.3 Community forum (RICE: 1.3)	16

8.4 AI before/after preview (RICE: 1.1)	16

9. Product Design Principles	17

Principle 1: Friction removal before feature addition	17

Principle 2: Confidence before delight	17

Principle 3: Data compounds over time	17

Principle 4: Honesty as competitive advantage	17

Principle 5: The product is the marketing	17

10. Timeline and Resource Plan	18

10.1 12-month roadmap	18

10.2 Minimum team for Phase 1	18

10.3 Technology stack recommendation	18

11. Risk Assessment	19

12. KPIs and Success Metrics per Phase	20

12.1 Phase 1 KPIs	20

12.2 Phase 2 KPIs	20

12.3 Phase 3-4 KPIs	20

13. What Makes This Strategy Different	21

14. Recommended Next Steps	22

Week 1-2: Foundation	22

Week 3-4: Design and architecture	22

Month 2-3: Build and launch	22

# 1. Executive Summary

| Total features 21 | Phase 1 MVP 6 features | Time to MVP 3 months | Total timeline 12 months |
| --- | --- | --- | --- |

## Key outcomes this strategy delivers

- Ad-to-booking conversion: From ~2% estimated to 12-15% target through friction removal

- Time to book: From multi-day callback process to under 3 minutes self-service

- Trust differentiation: Only clinic in Chennai with transparent pricing, honest side effects, and eligibility checking

- Retention loop: Post-treatment tracking creates a content flywheel that powers future acquisition

- Competitive moat: Video peer consultations, AI-powered analysis, and community forum — features no Indian clinic has

# 2. Product Vision and North Star Metric

## 2.1 Vision statement

## 2.2 North star metric

Every feature must either bring more people to consultation or convert more consultations into paying treatment packages. Revenue is a lagging indicator; conversion rate is the leading one.

## 2.3 Supporting metrics

| Metric | Current (Est.) | Phase 1 Target | Phase 4 Target |
| --- | --- | --- | --- |
| Ad-to-booking rate | ~2% | 12-15% | 20%+ |
| Avg. time to book | 24-48 hrs (callback) | < 3 minutes | < 2 minutes |
| Bounce rate (homepage) | ~70% (est.) | < 40% | < 30% |
| Return visitor rate | < 5% (est.) | 15% | 30% |
| Treatment completion rate | Unknown | Tracked | 85%+ |
| NPS score | Not measured | Tracked | 70+ |

## 2.4 Jobs-to-be-done framework

Every visitor comes with one of four jobs. Each phase targets specific jobs:

| User Job | Core Question | Phase Solved | Key Feature |
| --- | --- | --- | --- |
| “Help me understand my options” | “What treatment is right for me?” | Phase 1 | Treatment quiz |
| “Help me trust this clinic” | “Is this safe? What are the risks?” | Phase 1 | Side effects page |
| “Help me decide and commit” | “How much, how long, what results?” | Phase 1-2 | Cost estimator |
| “Help me stay on track” | “Is my treatment working?” | Phase 3-4 | Progress portal |

# 3. Current State Analysis

A thorough audit of welona.in reveals critical failures across four dimensions that directly impact revenue:

## 3.1 Technical failures

- Hosting instability: Google has indexed a hosting suspension page (/cgi-sys/suspendedpage.cgi), indicating previous account suspension

- Page bloat: Massive inline CSS/JS, uncompressed WhatsApp images as treatment cards (filenames reveal source), excessive empty HTML elements

- Duplicate content: /hometest/ and / serve identical pages; /oldonline/ legacy site still indexed and competing for rankings

- Double tracking: Two separate Facebook Pixel IDs firing on every page, likely creating duplicate conversion data

## 3.2 UX and conversion failures

- No pricing anywhere: The single biggest conversion killer. Users who arrive from paid Google Ads leave because they cannot estimate costs

- No real booking: The appointment form only captures name and phone — there are no live slots, no calendar, no confirmation

- No doctor profiles: For a medical clinic, the absence of doctor names, qualifications, photos, and specialisations is a critical trust gap

- Screenshot reviews: Customer reviews are static image screenshots, not live Google or Justdial widgets. This looks fabricated even if genuine

## 3.3 SEO and content failures

- Footer displays ©2023 — signals neglect in 2026

- Heavy keyword stuffing with “best clinic in Chennai” repeated across nearly every page

- No structured FAQ schema, no blog content strategy beyond basic articles

## 3.4 Competitive landscape

The Chennai clinic market includes players like Dr. Kamakshi Memorial, FMS Skin & Hair, and Oliva Clinic. None of them offer treatment quizzes, transparent pricing, peer video consultations, or AI-powered analysis tools. The entire market relies on the same playbook: before/after images, vague marketing claims, and callback-based booking. This creates a massive opportunity for differentiation.

# 4. Feature Prioritisation — RICE Scoring

## 4.1 RICE framework explained

Every feature is scored on four dimensions, then ranked by a single composite score:

- Reach (1-10): How many monthly visitors does this feature touch?

- Impact (1-5): How strongly does it affect the north star metric (consultation-to-treatment conversion)?

- Confidence (0.5-1.0): How certain are we that it will work? Based on competitor evidence, user research signals, and technical feasibility.

- Effort (1-10): Person-months to design, build, test, and launch.

## 4.2 Complete RICE scorecard

| # | Feature | R | I | C | E | RICE | Category | Phase |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Transparent side effects section | 8 | 4 | 0.9 | 1 | 28.8 | Trust | P1: MVP |
| 2 | Treatment cost estimator | 9 | 5 | 0.9 | 2 | 20.3 | Conversion | P1: MVP |
| 3 | Personalized treatment match quiz | 9 | 5 | 0.9 | 3 | 13.5 | Conversion | P1: MVP |
| 4 | Social proof ticker | 9 | 2 | 0.7 | 1 | 12.6 | Trust | P1: MVP |
| 5 | Branch-specific landing pages | 8 | 3 | 0.9 | 2 | 10.8 | SEO | P1: MVP |
| 6 | Live availability slot booking | 9 | 5 | 0.9 | 4 | 10.1 | Conversion | P1: MVP |
| 7 | Compare treatments tool | 8 | 4 | 0.8 | 3 | 8.5 | Decision | P2: Growth |
| 8 | Customer stories by category | 7 | 3 | 0.8 | 2 | 8.4 | Trust | P2: Growth |
| 9 | Result timeline slider | 7 | 3 | 0.8 | 2 | 8.4 | Trust | P2: Growth |
| 10 | Treatment eligibility checker | 7 | 4 | 0.7 | 3 | 6.5 | Decision | P2: Growth |
| 11 | Result timeline simulator | 7 | 4 | 0.7 | 3 | 6.5 | Engagement | P2: Growth |
| 12 | WhatsApp post-session follow-up | 5 | 3 | 0.8 | 2 | 6 | Retention | P2: Growth |
| 13 | Video testimonials + peer consultation | 8 | 5 | 0.8 | 6 | 5.3 | Trust | P3: Moat |
| 14 | Neighbourhood social proof | 7 | 3 | 0.6 | 3 | 4.2 | Trust | P3: Moat |
| 15 | Doctor recommendation engine | 7 | 3 | 0.7 | 4 | 3.7 | Conversion | P3: Moat |
| 16 | People like you recommendation | 6 | 3 | 0.6 | 4 | 2.7 | Engagement | P3: Moat |
| 17 | Full multilingual UI (Tamil/Telugu/Hindi) | 6 | 3 | 0.7 | 5 | 2.5 | Reach | P3: Moat |
| 18 | Patient progress portal | 4 | 4 | 0.7 | 7 | 1.6 | Retention | P4: Scale |
| 19 | AI skin/hair concern analyser | 7 | 4 | 0.5 | 8 | 1.8 | Engagement | P4: Scale |
| 20 | Community forum | 5 | 3 | 0.5 | 6 | 1.3 | Engagement | P4: Scale |
| 21 | AI before/after preview | 6 | 4 | 0.4 | 9 | 1.1 | Engagement | P4: Scale |

# 5. Phase 1: MVP — Trust and Conversion Foundation

Phase 1 targets the three biggest conversion killers identified in the audit: missing pricing, lack of trust signals, and a dead-end booking funnel. These six features turn the site from a brochure into a self-service conversion machine.

## 5.1 Transparent side effects section

| RICE Score 28.8 | Effort 1 month | Impact 5/5 | Category Trust |
| --- | --- | --- | --- |

### Implementation spec

- Add a “What to expect” section to each treatment page

- Include: common side effects, severity (mild/moderate), duration, recovery timeline, and who should avoid the treatment

- Use a clear visual format: green (minimal risk), amber (manageable), red (important to know)

- Add FAQ schema markup for SEO (captures “[treatment] side effects” queries)

## 5.2 Treatment cost estimator

| RICE Score 20.3 | Effort 2 months | Impact 5/5 | Category Conversion |
| --- | --- | --- | --- |

### Implementation spec

- Inputs: treatment type, concern severity (mild/moderate/severe), number of sessions, clinic location, add-ons

- Output: estimated total range (e.g., “₹18,000 – ₹36,000 for a full course”)

- Include disclaimer: “Final pricing confirmed after consultation”

- CTA at bottom: “Book a free consultation to get your exact quote”

- EMI/instalment information if applicable

## 5.3 Personalized treatment match quiz

| RICE Score 13.5 | Effort 3 months | Impact 5/5 | Category Conversion |
| --- | --- | --- | --- |

### Quiz flow

- What is your primary concern? (Hair loss / Acne / Skin tone / Weight / Scars / Other)

- How severe is it? (Mild / Moderate / Severe) with visual examples

- How long have you been experiencing this? (< 6 months / 6-24 months / 2+ years)

- What’s your approximate budget? (Under ₹10K / ₹10K-25K / ₹25K-50K / 50K+)

- When do you want to start? (This week / This month / Just exploring)

- Preferred clinic location? (T. Nagar / Adyar / Anna Nagar)

## 5.4 Social proof ticker

## 5.5 Branch-specific landing pages

## 5.6 Live availability slot booking

### Technical requirements

- Integration with clinic scheduling/EHR system (or a standalone scheduling database if none exists)

- OTP-based verification via SMS gateway (MSG91 or similar)

- Automated WhatsApp/SMS reminders at 24hr, 2hr, and 30min before appointment

- Calendar invite (.ics) generation and Google Calendar integration

## 5.7 Phase 1 user journey

With all six features live, the user journey transforms completely:

- Land: User clicks Google Ad, arrives on branch-specific landing page (T. Nagar hair treatment)

- Discover: Takes 60-second treatment quiz, receives personalised recommendation (PRP + minoxidil)

- Evaluate: Sees estimated cost range (₹24,000-36,000 for full course), reads honest side effects

- Trust: Social proof ticker shows “3 people booked PRP at T. Nagar today”

- Book: Selects tomorrow 4 PM at T. Nagar, confirms via OTP, receives WhatsApp confirmation

# 6. Phase 2: Growth Engine

Phase 2 activates once Phase 1 data starts flowing. These features help users who are interested but undecided — the “I’m comparing options” segment.

## 6.1 Compare treatments tool (RICE: 8.5)

Most users do not understand the difference between treatments. A side-by-side comparison tool lets users compare PRP vs Hair Transplant, Laser vs Chemical Peel, or Botox vs Fillers across dimensions that matter: cost per session, total cost, pain level (1-5 scale), recovery time, number of sessions, time to visible results, and permanence of results. This eliminates the “I’ll research more later” dropout. Displays in a card-based visual layout, not a dense table.

## 6.2 Customer stories by category (RICE: 8.4)

Instead of one generic testimonial page, segment stories into hair loss success stories, acne scar stories, pigmentation stories, weight loss stories, and more. Users want to see someone exactly like them. Each story includes: problem description, treatment chosen, number of sessions, timeline, cost range, and result. Content comes from the WhatsApp follow-up pipeline started in Phase 1.

## 6.3 Result timeline slider (RICE: 8.4)

For each treatment, show a draggable timeline: Month 1, Month 3, Month 6, Month 12 — with expected changes at each stage. For hair treatments, this is especially important because users often quit too early. Showing that “shedding at week 3 is normal and expected” with visual progress photos prevents premature dropout. This is the kind of content people screenshot and share.

## 6.4 Treatment eligibility checker (RICE: 6.5)

Some people are not good candidates for certain treatments. Severe baldness may not respond well to PRP alone. Certain skin conditions may not suit laser treatment. A short questionnaire honestly tells users if they are a good candidate — and if not, recommends alternatives. This honesty actually increases trust and long-term conversion because users who are told “PRP may not be the best option for your stage — here’s what we recommend instead” feel the clinic is on their side, not just selling.

## 6.5 Result timeline simulator (RICE: 6.5)

An interactive tool where users input their treatment type and see week-by-week expected progress. Different from the result slider (which shows real patient photos), this uses animated data visualisations showing expected hair density increase, scar reduction percentage, or weight loss curve over time. Manages expectations and reduces early dropout.

## 6.6 WhatsApp post-session follow-up (RICE: 6.0)

After each treatment session, patients receive a WhatsApp message: “How are you feeling after today’s PRP? Tap to rate (1-5).” Follow-up messages at 24h, 48h, and 7 days collect satisfaction data, flag concerns early, and feed content back into the testimonial pipeline. This is the beginning of the retention loop that becomes critical in Phase 3-4. Technically simple: WhatsApp Business API with templated messages triggered by appointment completion.

## 6.7 Phase 2 success criteria

- Treatment page session duration increases by 40%

- Comparison tool usage correlates with higher booking rates

- WhatsApp follow-up generates 20+ testimonial stories per month

- Patient dropout rate (quitting treatment early) decreases by 25%

# 7. Phase 3: Competitive Moat

Phase 3 builds what competitors cannot copy quickly. These features require the data, content, and user base generated by Phase 1 and 2 to function effectively.

## 7.1 Video testimonials + peer consultation (RICE: 5.3)

Visitors can watch short video testimonials from verified Welona patients, filtered by gender, language (Tamil, Telugu, Hindi, English, Malayalam, Kannada), and treatment type. If they want to learn more, they can book a free 15-minute video call with a previous patient to ask questions directly.

### Why it scores lower on RICE but is strategically critical

The RICE score is 5.3 because of high effort (6 person-months) and the need for a critical mass of willing participants. But strategically, this feature is Welona’s long-term moat. Competitors can copy a quiz or a cost estimator in weeks. They cannot copy a network of 200+ verified patients willing to vouch for the clinic on camera. By Phase 3, the WhatsApp follow-up pipeline from Phase 2 has identified satisfied patients, and the consent/recruitment process can begin.

### Implementation

- Video recording: professional studio at each clinic branch, 3-5 minute testimonials

- Peer consultation: video call scheduling with time-slot picker, language/gender matching, moderated platform (not direct contact exchange)

- Safety: full name optional, personal contact never shared, calls limited to prevent misuse, all videos require explicit consent

- Incentive: verified participants receive loyalty benefits (discounts on follow-up treatments)

## 7.2 Neighbourhood social proof (RICE: 4.2)

Using IP geolocation or user-selected location, show: “47 patients from Anna Nagar have completed this treatment.” People trust their own community. This requires a sufficient patient database (built by Phase 1-2) to be meaningful. Without data, showing “2 patients from your area” is counterproductive.

## 7.3 Doctor recommendation engine (RICE: 3.7)

Instead of showing a generic list of doctors, recommend the best-fit doctor based on concern, gender preference, language preference, branch location, and treatment specialisation. Requires doctor profiles (which should be added as a Phase 1 content task) and treatment-doctor mapping data accumulated over Phase 1-2.

## 7.4 People like you recommendation (RICE: 2.7)

After a user views a testimonial or treatment page, show: “Other users with similar age, gender, and concern also explored these treatments.” This is a collaborative filtering recommendation engine. It increases session duration and cross-treatment discovery. Requires anonymised user behaviour data from Phase 1-2.

## 7.5 Full multilingual UI (RICE: 2.5)

Not just language filters on testimonials — the entire website interface switches to Tamil, Telugu, or Hindi. Navigation, treatment descriptions, quiz questions, booking confirmations, and WhatsApp messages all localise. This is especially important for older users and non-English speakers who represent a significant portion of the Chennai market. No local competitor does this.

# 8. Phase 4: Moonshot Features

Phase 4 features are high-effort, lower-confidence bets that could be transformative. They are sequenced last because they carry technical and regulatory risk, and they require a profitable Phase 1-3 foundation to fund.

## 8.1 Patient progress portal (RICE: 1.6)

A login-based dashboard where existing patients track their treatment journey: appointments completed, upcoming sessions, before/after progress photos uploaded by doctors, medicine reminders, and recommended next steps. This turns the website into something patients return to between sessions, creating a retention loop that reduces dropout and increases lifetime value. The portal also feeds data back into the recommendation engine and testimonial pipeline.

## 8.2 AI skin/hair concern analyser (RICE: 1.8)

Users upload a selfie or scalp photo and receive a preliminary concern summary: “Your skin appears to show signs of hyperpigmentation — here are patients who had similar concerns and their results.” This is not a diagnosis (regulatory constraint), but a triage tool that routes users to the right treatment page and increases engagement. Technically achievable with computer vision APIs. Requires careful legal review for compliance with Indian medical device regulations.

## 8.3 Community forum (RICE: 1.3)

An anonymous, moderated forum where users can ask: “Does PRP hurt?” “How many sessions for acne scars?” “Did anyone get results from CoolSculpting?” Reddit-style discussions build massive trust if moderated well. Risk: requires active moderation to prevent medical misinformation. Solution: all posts reviewed before publishing, Welona doctors participate as verified contributors.

## 8.4 AI before/after preview (RICE: 1.1)

Users upload a photo and see a rough visual prediction of results: hair density improvement, acne scar reduction, pigmentation improvement. Must be carefully framed as “indicative” not “guaranteed” to avoid regulatory issues. Highest technical complexity (generative AI models) but also the highest viral potential — users would share these previews, creating organic acquisition.

# 9. Product Design Principles

Five principles guide every feature decision in this strategy:

## Principle 1: Friction removal before feature addition

The current site loses users because of missing information (no prices, no side effects, no slot visibility). Adding flashy features to a leaky funnel just means more users seeing the same broken experience. Fix the leaks first. That is why Phase 1 focuses on information gaps, not innovative interactions.

## Principle 2: Confidence before delight

In healthcare, the user’s emotional state is anxiety. They are worried about their hair, their skin, their money. Every Phase 1 feature reduces anxiety: “here’s what it costs,” “here’s a side effect you might experience,” “here’s your confirmed appointment.” Delight features (AI analysers, community forums) come after confidence is established.

## Principle 3: Data compounds over time

The quiz generates structured lead data. The booking system generates appointment data. WhatsApp follow-ups generate satisfaction data. Stories by category generate content. By Phase 3, you have a rich dataset that powers recommendation engines and social proof automatically. If you build the recommendation engine in Phase 1, it has nothing to recommend.

## Principle 4: Honesty as competitive advantage

This is the single most important strategic insight. Every clinic in Chennai markets with “best results” and hides side effects, costs, and eligibility criteria. Welona’s Phase 1 does the opposite. Transparent pricing, honest side effects, eligibility checking — this is how you differentiate from 50 competitors who all look the same. In the Indian healthcare market, trust is the scarcest resource.

## Principle 5: The product is the marketing

Once the quiz exists, it becomes shareable (“take this quiz to find out which treatment you need”). Once the cost estimator exists, it becomes linkable in Google Ads (“see your price estimate in 30 seconds”). Once side effects are transparent, they become SEO content that ranks for long-tail queries like “PRP treatment side effects in Chennai.” Each feature generates its own distribution channel.

# 10. Timeline and Resource Plan

## 10.1 12-month roadmap

| Phase | Timeline | Features | Effort | Team | Milestone |
| --- | --- | --- | --- | --- | --- |
| Phase 1: MVP | Months 1-3 | 6 features | 13 mo | 3-4 people | Live bookings |
| Phase 2: Growth | Months 4-6 | 6 features | 15 mo | 4-5 people | Decision tools |
| Phase 3: Moat | Months 7-10 | 5 features | 22 mo | 5-6 people | Video consults |
| Phase 4: Scale | Months 11+ | 4 features | 30 mo | 6-8 people | AI features |

## 10.2 Minimum team for Phase 1

- Product Manager (1): Owns roadmap, writes specs, coordinates across design and engineering

- Full-stack Developer (1-2): Builds quiz, cost estimator, booking system, landing pages. React/Next.js frontend, Node.js or Python backend

- UI/UX Designer (1): Mobile-first design for all features. Focus: quiz flow, cost estimator UI, booking calendar

- Content Writer (1, part-time): Side effects content, treatment descriptions, FAQ schema for SEO

## 10.3 Technology stack recommendation

| Layer | Recommendation |
| --- | --- |
| Frontend | Next.js (React) — SSR for SEO, fast page loads, component-based architecture |
| Backend | Node.js with Express or Python FastAPI — REST APIs for quiz logic, booking, cost calculation |
| Database | PostgreSQL — relational data for patients, bookings, treatments, doctors |
| CMS | Headless CMS (Strapi or Sanity) — for treatment content, blog, side effects |
| Hosting | AWS or Vercel — reliable uptime (critical given current hosting instability) |
| Messaging | WhatsApp Business API (via Gupshup or Twilio) — for reminders and follow-ups |
| SMS OTP | MSG91 or Twilio — for booking verification |
| Analytics | Mixpanel or Amplitude — funnel tracking, quiz completion rates, feature usage |
| Scheduling | Custom or Cal.com integration — for live slot booking |

# 11. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Clinic resists price transparency | High | Critical | Show ranges not exact prices. Frame as competitive advantage with data from other industries. Run A/B test on one branch first. |
| Low video testimonial participation | Medium | High | Start recruitment in Phase 2 via WhatsApp follow-ups. Offer incentives (loyalty discounts). Make participation easy (in-clinic recording). |
| Scheduling system integration fails | Medium | High | Build standalone scheduling database first. Integrate with EHR later. Manual sync as fallback. |
| AI features face regulatory pushback | Low | Medium | Frame as triage/educational, not diagnostic. Legal review before launch. Defer to Phase 4 to manage risk. |
| Competitor copies Phase 1 features | High | Low | Phase 1 features are table stakes (easy to copy). Phase 3 features (video consults, peer network) are the moat. Speed of execution matters. |
| Users distrust cost estimates | Medium | Medium | Show ranges not fixed prices. Clear disclaimers. Follow up with exact quotes post-consultation. |

# 12. KPIs and Success Metrics per Phase

## 12.1 Phase 1 KPIs

| Metric | Baseline | Target | Timeframe |
| --- | --- | --- | --- |
| Ad-to-booking conversion rate | ~2% | 12-15% | 90 days |
| Quiz completion rate | N/A | > 60% | 60 days |
| Quiz-to-booking rate | N/A | > 25% | 60 days |
| Cost estimator usage rate | N/A | > 40% of visitors | 60 days |
| Self-service booking % | 0% | > 80% | 90 days |
| Homepage bounce rate | ~70% | < 40% | 90 days |
| Treatment page time on page | Unknown | > 2 minutes | 60 days |
| No-show rate | Unknown | < 15% | 90 days |

## 12.2 Phase 2 KPIs

| Metric | Baseline | Target | Timeframe |
| --- | --- | --- | --- |
| Treatment page session duration | Phase 1 baseline | +40% | 90 days |
| Comparison tool → booking rate | N/A | > 20% | 60 days |
| WhatsApp follow-up response rate | N/A | > 50% | 60 days |
| Testimonial stories generated/month | 0 | 20+ | 90 days |
| Treatment dropout rate | Unknown | -25% | 6 months |

## 12.3 Phase 3-4 KPIs

| Metric | Baseline | Target | Timeframe |
| --- | --- | --- | --- |
| Video testimonials published | 0 | 100+ | Month 10 |
| Peer consultation bookings/month | N/A | 50+ | Month 10 |
| Multilingual user sessions | N/A | > 30% non-English | Month 10 |
| Patient portal monthly active users | N/A | > 500 | Month 14 |
| AI analyser engagement rate | N/A | > 25% of new visitors | Month 14 |
| Community forum posts/month | N/A | > 200 | Month 14 |
| NPS score | Not measured | 70+ | Month 12 |

# 13. What Makes This Strategy Different

This is not a website redesign. It is a product strategy. Here is what separates this approach from what any web agency would propose:

| Dimension | Typical Agency Approach | This Strategy |
| --- | --- | --- |
| Goal | Beautiful website | Revenue-generating product platform |
| Pricing | Hidden (industry standard) | Transparent (competitive advantage) |
| Side effects | Never mentioned | Prominently displayed |
| Booking | Lead form → callback | Self-service live slots |
| Content | Marketing copy | Decision-support tools |
| Testimonials | Before/after images | Video + live peer consultations |
| Success metric | Page views, traffic | Consultation-to-treatment conversion |
| Retention | Not considered | Progress portal + WhatsApp follow-ups |
| Data strategy | Google Analytics | Structured funnel data powering recommendations |
| Differentiation | Same as competitors | Only trust-first clinic platform in India |

# 14. Recommended Next Steps

If this strategy is approved, the following actions should begin immediately:

## Week 1-2: Foundation

- Finalise Phase 1 feature specs with detailed user stories and acceptance criteria

- Audit existing treatment data: pricing ranges, side effects, eligibility criteria for each treatment

- Assess current clinic scheduling workflow and integration feasibility

## Week 3-4: Design and architecture

- Wireframe the quiz flow, cost estimator, and booking calendar (mobile-first)

- Set up the tech stack: Next.js frontend, API backend, PostgreSQL, hosting

- Begin content creation: side effects documentation for all 16 treatments

## Month 2-3: Build and launch

- Develop and test all six Phase 1 features

- Beta launch with one branch (T. Nagar recommended: highest review count)

- Instrument analytics: Mixpanel for funnel tracking from first visit to completed booking

- Roll out to all three branches once T. Nagar metrics are validated

End of Document

Prepared by Vartha | Product Manager

April 2026 | Version 1.0